SOFTWARE PROJECT DEVELOPMENT

WEEKLY REPORT

Team: GoodTracker

Week: 19/10/2026 - 25/10/2026

Current milestone/sprint: M1 completion and M2 preparation — draft for team confirmation

Done this week:

| Job # | Description | Who Did It |
| --- | --- | --- |
| #22, #24 | Stakeholder analysis and success criteria documented (9301b96, 4d9ba27). | Talha, Eylül |
| #23 | Charter, technical scope and M1 report prepared (a3496ca, f5a161b). | Kerem |
| #25 | Delivery approach and initial risks documented (f9e9e7e). | Kardelen |

Planned for next week:

| Job # | Description | Who Will Do It |
| --- | --- | --- |
| M2 | Agree backlog/WBS, owners, estimates and dates for 1 November M2. | Whole team |
| Tech | Check proposed Expo, Express and Supabase setup in a small prototype. | Kerem, Kardelen |
| QA | Define booking-conflict and permission checks for the prototype. | Eylül, Talha |

Top blocker or risk:

| Risk | Alternative Plan |
| --- | --- |
| Proposed stack untested | Run a small end-to-end prototype; reduce scope if needed. |
| Overlapping bookings | Design one-slot conflict check and test it when code exists. |
| Weekly-role evidence gaps | Owners confirm feedback, executed tests and board updates. |

Plan vs. actual:

| Plan | Actual | Reason for Deviation |
| --- | --- | --- |
| M1 sections and report | Files committed by 21 Oct | DYS upload time is a separate record. |
| Quality and risk plan | Criteria and risks documented | No executed test result yet. |
| Dated implementation baseline | Not recorded for this week | M2 planning remains to be agreed. |

Decision or support needed:

Team confirmation needed: this scenario draft verifies M1 commits, but not fresh interviews, executed tests, board upkeep or report coordination. Agree the M2 baseline and DYS uploader.

Individual contributions:

| Name | Contribution |
| --- | --- |
| Talha Yılmaz | Stakeholder analysis and initial needs; commit 9301b96. Weekly #22. |
| Eylül Melda Çakmak | Success criteria and planned checks; commit 4d9ba27. Weekly #24. |
| Kerem Tuna | Overview, task allocation, charter, risk alignment and M1 report; commits c69dc0d, 0cc13e4, a3496ca, 6851aab, f5a161b. |
| Kardelen Darğın | Delivery approach and initial risk register; commit f9e9e7e. Weekly #25 coordination needs confirmation. |